Weekly Status - Week 06

Distributed Systems 2026-B - Group 2 - Amaranta

Sprint window: Sep 14 - Sep 20, 2026

| Field | Value |
| --- | --- |
| FULL_NAME | Brandow Stivent Claros Polania |
| GITHUB_USER | BrandowC |
| TEAM | amaranta |
| SPRINT_GOAL | Complete the Cut 1 backlog by adding the Clinical Records and Scheduling bounded contexts with staff role-based access, and put repository governance (CODEOWNERS, Git conventions, brand palette) in place. |

1. Context of the week

Week 06 (Sep 14 - Sep 20, 2026) was the sprint of the Cut 1 backlog. The goal was to complete the clinic side of Amaranta, adding the Clinical Records and Scheduling bounded contexts with role-based access for staff, and to put repository governance in place before the team grew its branch and pull request traffic.

In the same week the instructor published the course branching policy and CODEOWNERS in the documentation repository, which the team adopted: permanent branches develop, qa and main, no direct commits to them, and promotion through pull requests.

2. What was done

Code: Cut 1 backlog. Commit fb799f6 (96 files, 2,965 insertions) added the two missing bounded contexts. Clinical lets customers register pets, lets veterinarians add medical records and lets staff look up any pet. Scheduling books, cancels and completes appointments and enforces business hours and double-booking invariants. The commit also introduced role-based authorization (RolesGuard and a Roles decorator): before it, every staff-only endpoint was reachable by any authenticated user. It added admin CRUD for the catalog, in-store checkout and mark-as-paid for receptionists, and fixed a bug where OrderRepository.save() re-inserted the items of an existing order on every update, which caused a NOT NULL violation; updates now touch only the order columns. The pull request (#2) was merged into develop.

Governance in the code repository. A CODEOWNERS file was added so main requires approval (commit 2a9dcd2, PR #1). Clinical and Scheduling depend on each other through NestJS forwardRef; the circular dependency and the way to break it at extraction time are documented in docs/path-to-microservices.md.

Documentation. The Git conventions were extended with cherry-pick promotion and the rule of no direct commits to permanent branches, and the design-system palettes were redefined (commit f38b69a, PR #5 merged into main on Sep 19). The repository README tables were reformatted (commit b90b384).

3. User stories worked this week

| HU ID | Title | Status | Evidence |
| --- | --- | --- | --- |
| HU-CLIN-001 | Register a pet | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-CLIN-002 | Veterinarian adds a medical record | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-SCHED-001 | Book an appointment within business hours | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-SCHED-002 | Prevent double-booking | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-SCHED-003 | Cancel my appointment | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-SCHED-004 | Receptionist manages appointments for a customer | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-IAM-003 | Receptionist registers a walk-in customer (role-based access added) | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-CAT-002 | Admin manages the catalog (create, update, stock, activate/deactivate) | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |
| HU-SALES-003 | Receptionist creates an in-store order and marks it as paid | done | https://github.com/BrandowC/amaranta/commit/fb799f6 |

4. Supporting evidence

The figures below are generated from the real git history and from the project artefacts. The tables list every commit and pull request authored by BrandowC in the week.

Figure 6.1. Daily commits and merged pull requests authored by BrandowC in week 06, counted from git history of the code, documentation, infrastructure and course-fork repositories.

Figure 6.2. Promotion history of the code repository: PR #1 (CODEOWNERS) into main and PR #2 (Cut 1) into develop.

Figure 6.3. Cut 1 commit: the Clinical Records and Scheduling contexts and role-based authorization (selected files; 96 files in total).

Figure 6.4. Documentation commit that extended the Git conventions and redefined the design-system palettes.

Table 1. Commits authored in the week

| Date | Repository | SHA | Message |
| --- | --- | --- | --- |
| 2026-09-14 | amaranta-shop-docs | b90b384 | docs: reformat README tables and expand license footer |
| 2026-09-17 | amaranta-shop-docs | f38b69a | docs(governance-UX/UI): I modified the color palettes and the course rules. |
| 2026-09-20 | amaranta | 2a9dcd2 | chore: add CODEOWNERS so main requires approval |
| 2026-09-20 | amaranta | 956b456 | feat(clinical,scheduling): complete Cut 1 backlog with staff RBAC (cherry-pick) |
| 2026-09-20 | amaranta | fb799f6 | feat(clinical,scheduling): complete Cut 1 backlog with staff RBAC |

Table 2. Pull requests and merges

| Date | Repository | PR | Branch |
| --- | --- | --- | --- |
| 2026-09-19 | amaranta-shop-docs | #5 | to-main/git-conventions |
| 2026-09-20 | amaranta | #1 | chore/add-codeowners |
| 2026-09-20 | amaranta | #2 | feat/clinical-scheduling-staff-ops |

5. Individual contribution

Code (`amaranta` repo)

Added the two remaining bounded contexts, Clinical Records and Scheduling, with domain invariants for business hours and double-booking (commit fb799f6, 96 files; PR https://github.com/BrandowC/amaranta/pull/2 into `develop`).

Introduced role-based authorization (RolesGuard + @Roles). Before this change every staff-only endpoint was reachable by any authenticated user.

Fixed a bug where `OrderRepository.save()` re-inserted order items on every update (e.g. mark as paid), which caused a NOT NULL violation; updates now touch only the order columns.

Opened and merged the CODEOWNERS PR so `main` requires approval (PR https://github.com/BrandowC/amaranta/pull/1, commit 2a9dcd2).

Documented the circular dependency between Clinical and Scheduling (resolved with forwardRef) and how it would be broken at extraction time.

Docs (`amaranta-shop-docs`)

Extended the Git conventions (cherry-pick promotion, no direct commits to permanent branches) and redefined the colour palettes in the design system (commit f38b69a; PR https://github.com/code-corhuila/amaranta-shop-docs/pull/5).

Adopted the course branching policy and CODEOWNERS added by the instructor (75785f5, 3ac0250) and reformatted the repo README tables (b90b384).

Flow

Used feature branches with PRs into `develop` and a promotion PR to `qa` and `main` for the governance change, instead of committing directly to permanent branches.

6. Blockers and risks

The Cut 1 PR was large (96 files) and combined two contexts plus RBAC, which makes review harder; it should have been split per HU.

Branch names used `feat/...` instead of the per-environment `hu-xxx-dev` convention, and no automated test report is attached to the PR.

Clinical and Scheduling depend on each other, which couples them until they are extracted.

7. Plan for next week

Contract-first documentation: publish the OpenAPI contract of every service in `07-api`.

Fix author attribution and the `dev` -> `develop` rename in the governance docs.

Add the clinical and scheduling database schemas and keep PRs small and per HU.

8. Evidence links

Cut 1 backlog (clinical, scheduling, RBAC), commit: https://github.com/BrandowC/amaranta/commit/fb799f6

Cut 1 PR into develop: https://github.com/BrandowC/amaranta/pull/2

CODEOWNERS PR: https://github.com/BrandowC/amaranta/pull/1

Git conventions + palette PR (docs): https://github.com/code-corhuila/amaranta-shop-docs/pull/5

Docs commit: https://github.com/code-corhuila/amaranta-shop-docs/commit/f38b69a

Code repo: https://github.com/BrandowC/amaranta

Docs repo: https://github.com/code-corhuila/amaranta-shop-docs

Profile repo (CONFIG): https://github.com/BrandowC/BrandowC